## Slide 1: Lessons learned @ SDSC
Alessandro Nesti, PhD
Lab in Data Science (EPFL Master class) – 8th April 2020

## Slide 2: About me
BSc and MSc in biomedical engineering
  Tech & medical applications
PhD & PostDoc in neuroscience
  Experimental study of the brain
(Industry)
  Ecommerce
SDSC
  Industry use cases

## Slide 3: About SDSC - industry
Mission:
  Accelerate adoption of data science
Industry partners:
  Different maturity level, but obviously not DS-based companies

## Slide 4: About today
10 lessons learned while accelerating Data Science adoption
Communication
Strategy
Data
S
C
D

## Slide 5: Lesson 1: The approach
Advice: Fight for a clear question
Let’s clean all data, so we can do data science!
Data led
We have a problem, can you help?
Business led
Let’s find data scientists and solve problems!
Analytics led
Business led projects tend to be more successful!

## Slide 6: Lesson 2: Project objective
Advice: Stick to the target, don’t overdue
Industry
  Reach target!
    90% accuracy
    Automate a process
    …
Academia
  Advance state of the art!
    New discovery
    Outperform existing standards
    …
Simple can be impactful too!

## Slide 7: Lesson 3: The path
Pareto principle (80/20 rule): “80% of the effect comes from 20% of the causes”
Advice: be careful about allocating time where return is low
Progress curves are typically steep, then flatter!

## Slide 8: Lesson 4: The big picture
87% of data science projects never make it into production*
Advice: Facilitate adoption in any possible way
* Source: VentureBeat AI https://venturebeat.com/2019/07/19/why-do-87-of-data-science-projects-never-make-it-into-production/
Business need
Development
Deployment
Adoption
Non-adopted successful models are failures!

## Slide 9: Lesson 5: Development
Identify all collaborators from the start
Keep them involved
Understand their daily workflow and pain points
Advice: Don’t work disconnected
Development is team work!
CRISP – DM model
source: Wikipedia
Notes: Cross industry standard process

## Slide 10: Lesson 6: Communication
Advice: Never stop improving communication skills
Invest time in illustrating ideas and approaches
Adapt to the audience
Invite criticism and feedback, and listen!
“There was a meeting” doesn’t mean that communication took place
Meeting tables are multidisciplinary!
Marketing
Executive
Data scientist
Analyst
Data engineer
Project manager

## Slide 11: Lesson 7: Domain knowledge
Movement
Mechanical winding
Advice: Learn the language
Be interested in your company’s business
Use their terminology
Show that you understand the business before showing how to use data to solve business problems
Less frustration, miscommunication, time wastes, credibility drops,…
Mill
Speak the business language!

## Slide 12: Lesson 8: Expectation management
Advice: make sure expectations start and remain realistic
Expectations need constant management!
AI hype and “quick metrics” (eg 99.9% accuracy) stimulate unrealistic expectations in the non-expert crowd
REALITY
Expectations
Explain metrics
Explain testing periods (if needed) and waiting time
Remind about current baselines

## Slide 13: Lesson 9: Data preparation
Data preparation in industry projects is particularly crucial
Remember that data quality affects performances
Don’t be the guy who fails to deliver and blames the data
Advice: Question every data source, check with domain experts, adjust expectations early
Data preparation pays off!

## Slide 14: Lesson 10: Model interpretability
Adoption only works if people can trust the model
This might (or might not) require explanation and cross-checking
Advice: Assess early the interpretability requirements
Model Interpretation can make or break industry applications!

## Slide 15: Recap
Business led projects tend to be more successful
Simple can be impactful too
Progress curves are typically steep, then flatter
Non-adopted successful models are failures
Development is team work
Meeting tables are multidisciplinary
Speak the business language
Expectations need constant management
Data preparation pays off
Model Interpretation can make or break industry applications

## Slide 16
Good luck!
Reach out to me at alessandro.nesti@epfl.ch